###### Greater Mekong Subregion

ECONOMIC COOPERATION PROGRAM

Status Report on the

GMS

PLAN OF ACTION

As of May 2007

Status Report on the GMS Plan of Action

|  | 13th MM Initiative/Issue |  |  | Status | Remarks/ Required Follow Up Action |
| --- | --- | --- | --- | --- | --- |
| # Sector: Transport |  |  |  |  |  |
| 1 |  | Accelerate the Implementation of the Cross-Border Transport Agreement |  |  |  |
|  |  | ## Short Term | - Negotiation, finalization and signing of the remaining annexes and protocols | All 17 annexes and 3 protocols of the GMS Cross-Border Transport Agreement (CBTA) signed. | Last set of 3 annexes and 1 protocol signed during the Second Meeting of the Joint Committee (JCM-2) for the CBTA in Beijing on 20 March 2007. |
|  |  |  | - Signing of MOUs for Cross-Border Transport Agreement (CBTA) implementation at selected border crossing points | MOUs for the implementation of the CBTA have been signed for the following border crossing points: (i) Dansavanh (LAO)-Lao Bao (VIE); (ii) Bavet (CAM)-Moc Bai (VIE); (iii) Aranyaprathet (THA)-Poipet (CAM); and (iv) Mukdahan (THA)-Savannakhet (LAO); ); and (v) Hekou (PRC)-Lao Cai (PRC). AusAID provided $1 million to assist in the implementation of initial CBTA border sites. | MOU for inclusion of the Lork (CAM)-Xa Xia (VIE) border crossing point along the GMS Southern Coastal Corridor was signed in February 2007. Agreement in principle to include Youyiguan (PRC)-Huu Nghi (VIE) border crossing point was reached at JCM-2. |
|  |  |  |  | MOUs for Mae Sot (THA)-Myawaddy (MYA), Tachilek (MYA)-Mae Sai (THA), and Wang Tao (LAO)-Chong Mek (THA) are being finalized. |  |
| Legend: completed ongoing/under progress planned/still to be initiated or commenced |  |  | - Implementation of the CBTA | Implementation at the Dansavanh-Lao Bao border crossing points started in June 2005. Interim arrangements for exchange of traffic rights between Cambodia and Viet Nam commenced in September 2006. | Cambodia and Thailand, and Lao PDR and Thailand need to agree on new commencement date for the implementation at Aranyaprathet-Poipet and Mukdahan-Savannakhet border crossing points, respectively. |
|  |  |  |  | Cambodia and Viet Nam are working out a feasible commencement date for the implementation of the CBTA at the Bavet-Moc Bai border crossing points. |  |
|  |  | Medium Term | Ratification by all GMS Governments of the Annexes and Protocols | Viet Nam has ratified 16 annexes and protocols; and is in the process of ratifying the remaining 4. Lao PDR has ratified 8 annexes and protocols, and in the process of ratifying the remaining 12. | At the JCM-2, it was agreed that all of the CBTA’s annexes and protocols will be ratified by the 6 GMS governments by the Third GMS Summit in early 2008. |
|  |  |  |  | Cambodia, PRC, Myanmar, and Thailand are preparing the ratification of all annexes and protocols as a package. |  |
| 2 |  | Improvement of Key Transport Linkages in the Three GMS Economic Corridors |  |  |  |
|  |  | Medium Term | - North South Economic Corridor | GMS Kunming-Haiphong Transport Corridor: Noi Bai-Lao Cai Highway: Engineering loan for detailed design of the expressway project approved by ADB Board in December 2005. Implementation commenced in January 2007. | Proposed ADB loan for constructing the Noi Bai-Lao Cai Highway will be processed for approval in 2007/2008. |
|  |  |  |  | Lao Cai-Yen Vien Railway Upgrade Project: ADB loan for $60 million to Viet Nam approved in December 2006. Implementation commenced in January 2007 and is expected to be completed in 2011. | Cofinancing by France (AFD $40 million and TGTPE $37.5 million). Government approval of project’s feasibility study is urgently required to allow project loan to be declared effective, and project implementation to commence. |
|  |  |  |  | North-South Economic Corridor (Chiang Khong-Houayxay) Bridge: ADB-assisted studies on engineering, economic and financial, and social and environmental aspects completed, and agreement reached on site for the bridge. At the last quadripartite meeting held in Vientiane on 12-13 March 2007, agreements were reached on project development, financing, and implementation. | Thailand has agreed to provide 50% of the project cost and the PRC agreed to provide the other 50%. Detailed technical, implementation, and financial arrangements being finalized to enable construction to commence by late 2008. Thailand has agreed to finance the detailed design of the project, separately from its contribution to the project’s construction cost. |
|  |  |  | - Southern Economic Corridor | Southern Coastal Corridor (SCC) Project: PPTA completed in November 2006. | Proposed ADB loan to upgrade sections of the SCC in Cambodia (15 km of National Road 33 to the Cambodian-Vietnamese border) and in Viet Nam is under processing for approval in 2007. Cofinancing is likely from AusAID (for Cambodia and Viet Nam) and the Republic of Korea (for Viet Nam). AusAID assistance may be available for the upgrading of the checkpoints at the Cambodian border with Thailand at Cham Yeam and at Cambodia/Viet Nam border at Lork-Xa Xia along the SCC. |
|  |  |  |  | Restructuring and Rehabilitation of the Railway in Cambodia Project ADB loan of $42 million for the Project (Poipet-Phnom Penh-Sihanoukville) was approved in December 2006. Completion expected in 2009. Other cofinancing also in place. | Concessioning railway operations to a private sector company required to enable project to proceed. In process. Selection of contractors for the rehabilitation of the railway is also in process. |
| 3 |  | ##### Transformation of Transport Corridors into Full-fledged Economic Corridors |  |  |  |
|  |  |  | - Conduct of Development Study of the GMS North-South Economic Corridor (NSEC) | ADB approved in March 2006 a RETA on the Development Study of the GMS North-South Economic Corridor. The RETA is developing a strategy and action plan to help transform the North-South Corridor into a full-fledged economic corridor. | Trade flows and logistics study for the NSEC was finalized following the conclusion of national and regional workshops held in April and May 2007. |
|  |  |  | - Implementation of East-West Economic Corridor (EWEC) Action Plan endorsed at Savannakhet in February 2004 (covering the Savan- Seno Special Economic Zone, joint tourism promotion and development, and shared use of Savannakhet Airport) | An Advisory Sub-Committee on the EWEC of the GMS Business Forum was established in June 2006. The Thai Airports Ground Services (TAGS) signed a memorandum of understanding with the Government of Lao PDR in December 2006 for the study, survey, design, and eventually investment in the Savan-Seno Special Economic Zone. The project will involve, among other things, the construction of an integrated entertainment complex, a hotel, shops, and other leisure facilities. |  |
|  |  |  |  | A Basic Study for the Savannakhet Airport Joint Utilization Project was prepared by JICA and completed in June 2006. The Study recommended further discussions between Lao PDR and Thailand pertaining to management and operations-related issues to justify the airport upgrading. | A meeting between the Governments of Lao PDR and Thailand was held in late February 2007 on the joint use of Savannakhet Airport; Lao PDR requested Thailand to present a concept paper specifying their needs; Lao experts/authorities to organize seminars to research on technical details, e.g., service, safety, immigration systems. |
|  |  |  |  | TAGS has requested the Government of Lao PDR to grant a concession to commercially operate Savannakhet Airport. |  |
| 4 |  | Conduct Study and Implement GMS Transport Sector Strategy |  |  |  |
|  |  |  | - Finalization of the GMS Transport Sector Strategy Study (TSSS) | All six GMS governments have endorsed the TSSS. |  |
| # Sector: Energy |  |  |  |  |  |
| 5 | Accelerate the Preparation, Negotiation, and Adoption of the Regional Power Trade Operating Agreement (RPTOA) |  |  |  |  |
|  | Short Term |  | Signing of Stage I of RPTOA by GMS members | The “Memorandum of Understanding on the Guidelines for Implementation of the Regional Power Trade Operating Agreement- Stage 1" was signed at the Second GMS Summit. It provides for the creation of the Focal Group (FG) and the Planning Working Group (PWG) under the Regional Power Trade Coordination Committee (RPTCC). The FG and PWG were established in January 2006 and June 2006, respectively. |  |
|  | Medium Term |  | Adoption by all GMS members of the RPTOA and its annexes- the institutional framework and the Grid and Settlement Code (GSC) | Second Draft of the GSC discussed at the RPTCC-4; the GSC will establish the criteria, procedures, rules, and guidelines related to the RPTOA. |  |
| 6 | Preparation of Energy Sector Strategy |  |  |  |  |
|  | Short Term |  | Preparation and implementation by ADB of a RETA on identification of future direction and cooperation areas for the energy sector (the GMS Energy Strategy Study). | The RETA, approved in January 2006, is developing a comprehensive strategy to expand cooperation to promote the development of integrated energy networks and markets, transparent energy trading, increase security of energy supplies, increase private sector role and strengthen links with other regional energy organizations. The Strategy is expected to be completed in the fourth quarter of 2007. | The Second Regional Workshop on the Energy Strategy Study was held on 28-29 May 2007 in Bangkok. . |
| 7 | Formulation/Adoption of RPTCC Work Plan to Promote Regional Power Trade |  |  |  |  |
|  | Medium Term |  | - Adoption/endorsement of RPTCC work plan - Implementation of RPTCC work plan | RPTCC work plan is being reviewed regularly. Work plan activities are being carried out by the Focal Group established in January 2006. Approved in December 2005, the RETA on Power Trade Coordination and Development, with grant financing from AFD, is supporting activities in the RPTCC work plan. |  |
| 8 | Building of Necessary Physical Power Interconnections |  |  |  |  |
|  | Long Term |  | - The GMS Power Transmission Project to build the first high voltage power transmission line between Cambodia and Viet Nam | ADB-assisted project is under implementation. Commissioning of transmission line is scheduled in late 2008. |  |
|  |  |  | - GMS Power Interconnection Project Phase I | PPTA for the Project is under way. PPTA to prepare a pre-feasibility of the alternative transmission route from Ban Sok (Lao PDR) to Pleiku (Viet Nam) has been completed. The Project was found to be economically and technically feasible to export power from the planned hydropower plants in southern Lao PDR to Viet Nam. Discussions on the GMS 500 kV HVDC power interconnection project (PRC-Lao PDR-Thailand) between the PRC and Thailand have arrived at different cost figures based on their economic and financial cost assumptions. The difference between Thailand's avoided cost and PRC's cost of supply at the Lao border has widened. The PRC and Thailand have agreed to continue the discussions in narrowing this gap further. EGAT is also awaiting the outcome of the Government's approval of its power development plan wherein about 10,000 MW will be sourced from IPPs before making any decision on this power interconnection. | At the RPTCC-6 meeting in Sanya, PRC (18 May 2007) Lao PDR confirmed that some IPPs in southern Lao PDR have firmed up their development plans. Following this, a formal agreement needs to be reached between Viet Nam and Lao PDR for the development of the first phase of the transmission line to export power from Lao PDR to Viet Nam. The PRC and Thailand have agreed not to proceed with this project at this stage. Both countries have agreed to reevaluate the project when international prices on steel and HVDC equipment have dropped to reduce the tariff. |
| 9 | Enhancing Cooperation in Rural Electrification |  |  |  |  |
|  | Medium Term |  | Develop and conduct training programs and demonstration projects | Seminar on Rural Electrification and Regional Power Sector Cooperation held in Kunming in 2005. Priority courses and host countries under the training plan (e.g., Electricity Markets, Cambodia; Regulation, PRC; and Power System Planning, Thailand) have been agreed. Logistics and other arrangements will be finalized by the RPTCC in May 2007. | Specific trainings were confirmed at the Third Meeting of the Planning Working Group (PWG-3) in Sanya, PRC (16 May 2007) which will be on: (a) electricity regulation; (b) electricity markets and cross-border trading; and (c) power system planning. The training on power system planning will be held in Ban Na, PRC in June 2007, while the other two training programs will be organized in Thailand and Cambodia in the third quarter 2007 respectively. |
| # Sector: TELECOMMUNICATIONS |  |  |  |  |  |
| 10 | # Implementation of Country-specific Telecommunications Sector Reform Agenda |  |  |  |  |
|  | Short Term |  | Implementation of country-specific telecommunications sector reform agenda | ADB TA approved in August 2006 to assist in implementing telecommunications sector reform in Cambodia, is under way. | The TA consultants were fielded in January 2007. An interim report is expected to be available in May 2007. Tripartite meeting and public consultation will be held in June 2007 to discuss the proposed reforms and establishment of a Telecoms Regulator. |
|  | Long Term |  | Preparation of subregional program for universal service obligation (USO) and universal service facility (USF) | The program for USO and USF and its relationship with the implementation of the GMS Information Superhighway Network (ISN) was discussed in STCF-7 in Guilin in March 2006, and will continue to be a key item in subregional cooperation in the telecommunications sector. | Asia-Pacific Telecommunity (APT) is expected to help facilitate the establishment of a program for sector/ policy reform, including USO/ USF for GMS countries. APT will support ADB through the STCF in determining a roadmap for the sector for the next 4-5 years. These will be discussed further at the STCF meeting in Bangkok, May 2007. |
| 11 | Increase Access to ICT Services in Provincial, Rural and Remote Locations as part of the E-government Initiative |  |  |  |  |
|  | Short Term |  | Development of content and components of the project for promoting ICT for rural area | The PRC conducted a training on rural telecommunication on 10-19 April 2007 in Nanning. ADB has provided support. The training program covers rural information network and how the PRC established its rural telecommunication system, and introduction to SCDMA technologies and its use in rural communications | . |
|  | Long Term |  | Application development- enhancing development effectiveness using ICT | A mechanism for sustainable long-term cooperation in the telecommunications sector was considered at the STCF-8 held in Lao PDR in May 2007. It will cover sector reforms, ICT, ISN, capacity building, development partners’ roles, and organizational issues. |  |
| 12 | Establishment of the GMS Information Superhighway |  |  |  |  |
|  | Short Term |  | Signing/ Ratification of the MOU of the Planning and Construction of GMS Information Superhighway Network (ISN) | MOU to cooperate in planning and construction of the GMS ISN was signed at the Second GMS Summit in 2005. The Implementation Group Committee (IGC) was established in January 2005, composed of operators of six GMS members in charge of GMS ISN project construction and planning. The Steering Group (SG) was established to coordinate ISN construction, and is composed of the regulatory departments of GMS Governments. | An institutional option being considered is for the SG to assume oversight role in telecoms cooperation, with ISN as core program that will subsume other initiatives, such as capacity building and rural ICT. |
|  | Long Term |  | Ratification of the MOU/ Implementation by the GMS Countries | During implementation, IGC will undertake ISN construction and development of relevant telecommunications services and applications based on constructed network facilities. |  |
| # Sector: AGRICULTURE |  |  |  |  |  |
| 13 |  | Promotion of Agriculture Biotechnology |  |  |  |
|  |  | Medium Term | Prepare and implement RETA project on Strengthening Capacity and Regional Cooperation in Advanced Agricultural Science and Technology | RETA on Strengthening Capacity and Regional Cooperation in Advanced Agricultural Science and Technology was approved in December 2004. Key activities include: (i) seminars and workshops to raise basic awareness about agricultural biotechnology issues; (ii) advanced technical trainings; (iii) development of information gateway; and (iv) regional dialogue on common strategy, country action plans, policy and regulatory frameworks. The Strategic Framework for Sub-regional Cooperation in Advanced Agricultural Science and Technology among GMS Countries has been incorporated in the umbrella Strategic Framework for GMS Cooperation in Agriculture and Core Agriculture Support Program (2006-2010) endorsed by the GMS Agriculture Ministers’ Meeting in April 2007. | The second phase of the Project will be carried out to support the implementation of a harmonization strategy for effective biotechnology and advanced science and technology management. The GMS Agriculture Ministers, in their Joint Ministerial Statement, emphasized the access to new and emerging agricultural technologies as one of the issues and concerns for the GMS countries to address. |
| 14 |  | ## Cooperation in Developing Renewable Energy in Rural Areas |  |  |  |
|  |  | Short Term | Conduct workshops and demonstration projects | The promotion of rural renewable energy sources, particularly the demonstration and extension of biogas and biofuel technology, is one of the priority thrusts under the Core Agriculture Support Program. A study on biofuels as a source of rural renewable energy was carried out under the RETA on Expansion of Subregional Cooperation in Agriculture in the GMS, which was approved in June 2006. The study identified potential areas for cooperation, future directions for the development and widespread dissemination of biofuels, and requirements for financial support and sustainability through market development. | The GMS Agriculture Ministers underscored the increasing demand for alternative sources of energy, such as biofuel from crops and biomass. |
|  |  |  |  | A collaborative support program to integrate biofuel and rural renewable energy production into rural agriculture for poverty reduction is under discussion between ADB and the International Fund for Agricultural Development as a medium-term strategy. FAO, IFAD, and ADB are co-organizing a Planning Workshop on Strategies and Options for Integrating Biofuels and Rural Renewable Energy for Poverty Reduction to be held in Bangkok on 11-12 June 2007. |  |
| 15 |  | Development of On-line Information Network to Facilitate Information Sharing and Promote Agricultural Trade among GMS Countries |  |  |  |
|  |  | Short Term | Develop a GMS Agriculture Website | The PRC in consultation with other GMS countries has done substantial work towards the establishment of a GMS Agriculture Information Network Service (AINS) website. The website started trial operation in November 2005 under the domain name www.gms-ain.org. The website was launched during the GMS Agriculture Ministers’ Meeting in April 2007 as part of a larger project on gathering, managing, and sharing agricultural information for the benefit of small farmers and producers in the GMS. AINS is being further developed as an initiative under the Core Agriculture Support Program, and is supported by the RETA on Expansion of Subregional Cooperation in Agriculture in the GMS. | The WGA Secretariat is expected to coordinate the further development of the AINS, including developing linkage projects with other development partners. |
| 16 |  | Address Animal Health Constraints to Livestock Trade in the GMS |  |  |  |
|  |  | ## Medium Term | Implement TA project on Transboundary Animal Disease (TAD) Control to Reduce Poverty and Enhance Market of Livestock Farmers in the GMS | An MOU for Cooperation to Prevent and Control Transboundary Animal Diseases (TAD) in the GMS was signed during the Second GMS Summit. RETA on Transboundary Animal Disease Control (Phase 1) in the GMS was completed in April 2007. For Phase 2, funding of $300,000 to be financed on a grant basis by the PRC and $150,000 on a grant basis by ADB was approved in March 2007. | Phase 2 of the TAD project is part of the Core Agriculture Support Program, and will focus on developing community-based TAD control measures and disease control programs for the subregion. The GMS Agriculture Ministers urged continued work to address the alarming threat of transboundary animal diseases, such as avian flu. |
| Sector: ENVIRONMENT |  |  |  |  |  |
| 17 | Achieve Sustainable Use and Conservation of Natural Systems |  |  |  |  |
|  | Short Term |  | Discussions at the Working Group on Environment (WGE) for inclusion of clean production technology under the Core Environment Program (CEP) | WGE-12 (Bangkok, April 2006) endorsed a project on 3R promotion (reduce, re-use, recycle) in Viet Nam. Revisions to the 3R project were made to emphasize its subregional dimensions. The WGE in December 2006 endorsed the project’s work plan. |  |
|  | Long Term |  | Provide environmental spatial plans and safeguards as an input to economic corridor development plans, including mapping critical natural systems, threat assessment, and cumulative impact assessment | RETA for the Core Environment Program (CEP) Phase 1, approved in December 2005, covers the period 2006-2008. Implementation of CEP RETA to be coordinated with GMS Governments and donors through the Environment Operations Center (EOC) in Bangkok, which started operations in April 2006. The WGE in December 2006 discussed the status and work plans of key activities under each of the 5 CEP components and reviewed the EOC’s business procedures to further enhance the transparency and effectiveness of CEP implementation. Under Component 1 of the CEP (Strategic Environmental Assessments or SEAs), both long-term and operational plans have been scoped out, which includes a SEA for the North South Economic Corridor. | The RETA is cofinanced by ADB, SIDA ($10 million), and the Netherlands ($13.2 million) Government on a grant funding basis, while other components of CEP Phase 1 are being financed and implemented by USAID, IUCN, MRC, and WWF. |
| 18 | Strengthen Environmental Governance and Institution Building |  |  |  |  |
|  | Short Term |  | Identify and build consensus on options for innovative financing for conserving GMS natural systems and environmental quality | Component 5 of the CEP on program development, delivery, and sustainable financing is a continuing activity of the EOC. WGE in December 2006 endorsed the work plan for developing Sustainable Financing Mechanisms. This includes securing cofinancing, exploring CEP-private sector partnerships and raising the GMS profile for bilateral and multilateral donors as well as for the decision making levels in GMS governments. |  |
|  | Long Term |  | Develop and implement GMS environmental safeguards and codes of practice; develop a GMS environmental action plan; prepare a detailed 10-year institutional development plan for WGE and Environment Operations Center | The EOC has been established and was inaugurated in April 2006. WGE in December 2006 endorsed the work plans for Component 4: Capacity Development. The EOC is part of the ADB/MRC/WWF Joint Initiative on Environmental Criteria for Hydropower. The criteria have been agreed to by all sides. Currently the initiative is at a pre-consultation phase of discussion with the GMS governments. Additionally, under Component 3, steps have been taken to identify and agree on harmonized socioeconomic and biodiversity indicators for the GMS. Under Component 4 of the CEP, the EOC: (i) has initiated a deputation program as well as an internship program in mid-2006, (ii) has conducted capacity building on financial procedures, outreach and GIS, (iii) held partner meetings with implementation partners, and (iv) explored linkages with other GMS sectors through involvement with the Phnom Penh Plan for Development Management and through initiation of Peer Review Groups at the ADB. Currently a long-term plan for the institutionalization of CEP is being drafted and will be presented to the WGE meeting in November 2007. |  |
| 19 | Implementation of the Biodiversity Conservation Corridors Initiative (BCI) |  |  |  |  |
|  | Short Term |  | Present the GMS Biodiversity Conservation Corridors Initiative (BCI) Strategic Framework (2005-2014) and Action Plan (2005-2008) | BCI Strategic Framework and Action Plan was endorsed at the Environment Ministers’ Meeting in Shanghai in May 2005. | WGE in December 2006 asked EOC to accelerate BCI implementation, to include: (i) links with Poverty and Environment Program Pilot Biodiversity Project in Lam Dong, Viet Nam (ADB-assisted); and (ii) BCI connectivity between Lam Dong, Viet Nam and Mondulkiri, Cambodia. |
|  | Long Term |  | Implementation of BCI Strategic Framework (SF) and BCI Action Plan | Implementation of the BCI Framework and Action Plan is included in the CEP as Component 2. To date, 13 Letters of Agreements (LOAs) with implementation partners have been signed. This brings the total amount already committed to activities to $13.8 million. Six draft inception reports have been received to date from our implementing partners. BCI Phase I (2005-2008) is being applied in six pilot sites, involving livelihood interventions, integrated land use planning and management, restoring ecosystem connectivity, capacity building and sustainable financing. | The methodology and framework of action developed in Phase I will be an important area for reporting progress at the Third GMS Summit. It will also be the basis for scaling-up activities in the five original pilot sites in Phase II (2009-2011). Pilot activities will be extended to additional sites. Under Phase III (2012- 2015), investments will be consolidated in priority GMS landscapes and biodiversity corridors within them. |
| 20 | Implementation of the Strategic Environment Framework (SEF) |  |  |  |  |
|  | Short Term |  | Provide tools and mechanisms to institutionalize GMS sustainable planning and assessment | Outputs of the SEF (e.g., environmental performance indicators and assessment system) were consolidated under Component 3 of the CEP. An LOA has been signed between EOC and UNEP for the continuation of SEF activities as Component 3 of the CEP. | Component 3 of CEP will lead to revision of SEF II: Environmental Performance Assessments and databases by 2008. |
|  | Long Term |  | Environmental data collection, capacity building and policy development (2006-2008) | CEP Component 3: Environmental Performance Assessments and Sustainable Development Planning involves development/application of national and regional environmental performance indicators, and integration of environment into national and regional sustainable development planning. | WGE in December 2006 endorsed the work plan for Component 3 of CEP, which includes the UNEP-EPA implementation support to GMS CEP National Support Units. |
| # Sector: TOURISM |  |  |  |  |  |
| 21 | Preparation and Implementation of the GMS Tourism Sector Strategy and Action Plan |  |  |  |  |
|  |  |  | Preparation of the GMS Tourism Sector Strategy and Action Plan | The GMS Tourism Sector Strategy and Action Plan was finalized and published in 2006. RETA on Preparing the Sustainable Tourism Development Project approved in December 2005, assisted in the conduct of a feasibility study and a project design for priority tourism-related development subprojects recommended by the GMS Tourism Sector Strategy and Action Plan. Selection and evaluation criteria were developed and applied toward the selection of subprojects (from a long list of over 120 potential subprojects) for each participating country. A Mekong Tourism Investment Summit was held back-to-back with 17th Meeting of the Tourism Working Group (Luang Prabang, Lao PDR, March 2006). Attended by 260 people from the private and public sectors, the Investment Summit discussed subregional tourism issues, such as obstacles to and facilitation of tourism investment in the GMS countries, and partnerships for tourism between the private sector and communities for sustainable tourism development. A Mekong Tourism SME Forum was held in March 2007 in Ho Chi Minh City, back-to-back with the 19th Meeting of the Tourism Working Group (TWG-19). It was attended by about 200 representatives from SMEs, banks, and the business community, and discussed opportunities for investing in and promoting sustainable tourism small-medium businesses. | The Mekong Tourism Coordinating Office (MTCO) will develop a project development coordination plan, as well as detailed implementation and coordination procedures for the 29 priority projects identified under the GMS Tourism Sector Strategy and Action Plan, for consideration at an extraordinary meeting of the MTCO Board in July 2007. A new GMS Sustainable Tourism Development Project is included in ADB’s indicative assistance pipeline to Cambodia, Lao PDR, and Viet Nam for 2007-2009. The project is expected to be considered in 2008 subject to current progress of the Mekong Tourism Development Project. PRC’s participation in the project is under consideration by PRC authorities. |
| 22 | #### Single Visa |  |  |  |  |
|  | Short Term |  | Second Working Group Meeting under ACMECS to agree on basic principles of a single visa and a detailed action plan for implementation | Single visa scheme under ACMECS was launched at the ACMECS Summit in Bangkok in November 2005 during which an MOU on ACMECS Single Visa was signed between Cambodia and Thailand. A Joint Committee has been established between the two countries. |  |
|  |  |  |  | The Third Joint Committee Meeting held in November 2006 discussed a draft agreement between Cambodia and Thailand on the implementation of the single visa and agreed to have it further considered at the level of legal experts. Details are still to be worked out concerning procedures for issuance of visas to foreign nationals and distribution of visa fees where it is done by one GMS country on behalf of another. | At the TWG-19, NTOs were encouraged to get the single visa project implemented. |
| 23 | #### Promoting GMS as a Single Tourist Destination |  |  |  |  |
|  | ## Short Term |  | - Discussion on the establishment of AMTA as an independent institution for GMS tourism marketing - Preparation of a GMS Tourism Marketing Plan as part of the GMS Tourism Sector Strategy | The Agency for Coordinating Mekong Tourism Activities (AMTA), based in Bangkok, has been renamed as the Mekong Tourism Coordination Office (MTCO). MTCO acts as the secretariat of the TWG and assists the TWG in the implementation of the Strategy. Full-time MTCO Executive Director assumed office in February 2006. The French Government is seconding a tourism specialist to ADB who will work as Project Coordinator at the MTCO for 2 years starting June 2007. The GMS Tourism Sector Strategy has identified 9 strategic programs that include marketing and product development. The program seeks to build and promote the subregion around a “Mekong Brand” based on a platform of culture, nature, and adventure products. The GMS tourism marketing plan has been included in the work program of MTCO. | MTCO needs to accelerate fund raising from the private sector for marketing activities and in advancing the development agenda for the 29 priority projects identified under the GMS Tourism Sector Strategy and Action Plan. Extension of the services of the MTCO Executive Director is contingent on satisfactory completion of a marketing plan, a project coordination plan, and MTCO administrative plan and strategy, including operations manual for review by the MTCO Board in July 2007. Tourism arrivals in the Mekong have doubled from 10 million in 1995 to over 22 million in 2006. |
| 24 | # Implementing the ongoing Mekong Tourism Development Project |  |  |  |  |
|  |  |  | Organize two subregional workshops (steering committee meetings) on pro-poor tourism and GMS technical seminars on tourism | The 7th MTDP Regional Project Steering Committee Meeting was held in Ho Chi Minh City in March 2007 in conjunction with TWG-19 and discussed issues related to project implementation. MTDP is progressing slowly in Cambodia and Viet Nam and satisfactorily in Lao PDR. The 6th Regional Networking Meeting on Pro-Poor Tourism held afterwards in Tien Giang Province focused on the theme of gender and tourism development. It featured a rowing boat tour fully operated by the village women association that provides supplementary income from tourism to the members. | A mid-term review of the MTDP is scheduled in July-August 2007. As noted earlier, satisfactory implementation of the MTDP will be a pre-condition for the processing of the GMS Sustainable Tourism Development Project in 2008. ADB may consider expanding its activities by mainstreaming gender in future tourism projects. |
|  |  |  | - Develop the 16 pro-poor community-based tourism products | Activities under the ADB-assisted Mekong Tourism Development Project (MTDP) in Cambodia, Lao PDR, and Viet Nam are ongoing. Tourism products are under preparation in Cambodia and Viet Nam. Websites have been put up in Lao PDR and Cambodia on community-based products. A GMS Tourism Information Center, featuring community-based ecotourism (CBE) products, has been opened in Lao PDR. | There are now a total of 20 products (16 already developed in Lao PDR and the rest are under development in Cambodia and Viet Nam). In Lao PDR, from April-December 2006, gross revenue for CBE tours developed by the project was over $50,000. Revenue projections for 2006-2007 are estimated at $70,000 per year. Revenue estimates for 2006-2007 for tourist sites and tour companies selling CBE products developed and marketed in partnership with the project is estimated at over $500,000. |
| # Sector: HUMAN RESOURCE DEVELOPMENT |  |  |  |  |  |
| 25 | Control and Mitigate the Spread of Communicable Diseases in the GMS |  |  |  |  |
|  | Short Term |  | Completion of PPTA on Communicable Disease Control in the GMS | PPTA was completed in December 2006. Three regional workshops, 3 national workshops, and 1 cross-border workshop were held. Feasibility study was completed. Supplementary grant from the Belgian Government covered expanded scope, including preparation of project implementation and regional consultation (including Regional Workshop on Communicable Diseases Surveillance and Response held in Guilin, PRC in August 2005), and support for avian flu surveillance and response program (for Cambodia and Vietnam). |  |
|  |  |  | Preparation and implementation of the Project on Communicable Diseases Control (CDC) in the GMS | ADB Board approved the $30 million CDC grant project for Cambodia, Lao PDR, and Viet Nam in November 2005. Project is underway in all 3 countries. Annual plans have been approved and disease control activities have started, including the strengthening of provincial disease control teams for avian influenza preparedness, control of dengue outbreaks, HIV/AIDS activities, control of parasitic infections, and other diseases, as well as system development activities. Specific complementary activities for the control of avian influenza, dengue, HIV/AIDS, and helminthes are underway, while integrated CDC activities and regional studies are under preparation. International consultants have been selected. | Phase II of the Project is included in the ADB Indicative Assistance Pipeline 2009. |
|  |  |  | - Establishment of a GMS Forum on Communicable Diseases Control and formulation of a framework for the Forum | Regional Workshop on Communicable Diseases Surveillance and Response in Guilin in August 2005 discussed surveillance systems, diagnostic capacities, and outbreak response preparedness. It supported the creation of an interim regional steering committee to guide future actions under the overall umbrella of the International Health Regulations of the WHO. The Workshop was considered as the initial activity under the health forum. WGHRD-7 in Hanoi in May 2006 recommended that the concept of a health forum be pursued with CDC as initial focus and later moving on to health system development. A Regional Communicable Diseases Control Workshop and Steering Committee Meeting held in December 2006 discussed the proposed regional health forum planned to be held in November 2007, with a proposed focus on health systems development for the poor. As suggested by WHO, an examination of the various coordinating activities in the region will be done to determine the priorities for a health forum. WGHRD-8 held in Phnom Penh in May 2007, noted that the regional health forum is planned to be held in November 2007 and welcomed PRC’s offer to provide logistical support for the activity. |  |
|  |  |  | - Conduct regional workshops on malaria control/strategic planning for HIV/AIDS control | RETA on Strengthening Malaria Control for Ethnic Minorities in the GMS, approved in May 2005, is under implementation. Malaria baseline survey is ongoing in 6 ethnic minority communities, to be followed by introduction of interventions. WHO has engaged 3 international consultants (a malaria expert and a statistician sponsored by the London School of Tropical Medicine and Hygiene – LSTMH, a community development expert from Center for Disease Control and Prevention, Atlanta) to provide technical oversight, and a regional malaria IEC expert to coordinate the Project. The RETA studies were presented in two regional conferences. Governments are considering to include specific actions for malaria control among ethnic minorities in global fund applications. | Grant projects for Cambodia, Lao PDR, and Viet Nam for Capacity Building for HIV/AIDS Prevention are included in ADB’s indicative GMS assistance pipeline for 2009. |
|  |  |  |  | RETA on HIV/AIDS Vulnerability and Risk Reduction among Ethnic Minority Groups through Communication Strategies, approved in July 2005 with parallel financing from UNESCO, is under way (Please refer to item no. 27 below). |  |
|  |  |  |  | An HIV/AIDS Prevention in the Infrastructure Sector initiative is underway in Cambodia, PRC, Lao PDR, and Viet Nam with support from a Cooperation Fund for Fighting HIV/AIDS in Asia and the Pacific established at ADB. This work includes case study reviews, pilot testing of new approaches to prevention in the context of construction projects, institutional development, and the development of knowledge dissemination products. Inception mission was conducted intermittently between October and November 2006. Mission was successful in introducing the RETA subproject to key stakeholders in the GMS and in identifying a program of activities that commenced in January 2007. Lead partner agencies in the participating countries were identified. |  |
|  |  |  |  | An activity on Developing Capacity Among Ethnic Minority Communities to Combat HIV/AIDS initiative in Cambodia and Lao PDR is under way with funding support from the Cooperation Fund for Fighting HIV/AIDS in Asia and the Pacific managed by ADB. This aims to build the capacity of isolated communities, particularly ethnic minorities, local and provincial governments, private sector and other stakeholders to combat the enhanced risk of HIV/AIDS. Activities will complement those ongoing under item no. 27. |  |
| 26 | Expand Collaborative Efforts in Education and Training |  |  |  |  |
|  | Short Term |  | Preparation & implementation of GMS Phnom Penh Plan for Development Management (PPP) Phase II | RETA for PPP Phase II was approved in March 2005. Additional donor support from the PRC, France, and New Zealand was committed for Phase II, for implementation until June 2007. Under Phase II, 16 learning programs were implemented in collaboration with PPP’s capacity building partners, with about 300 middle and senior level participants from GMS countries. Since PPP’s inception in 2003, over 900 GMS officials have attended PPP learning programs. Twenty PPP fellows were selected to attend training programs at Kennedy School of Government, Harvard University, Kellog School of Management, International Management Development Institute and Said Business School, Oxford University. An Inaugural GMS Development Dialogue was held in September 2006 on the subject of Energy Security in the GMS. The GMS Distinguished Speakers Series was launched in October 2006 on the topic, “Managing Water Resources in the 21st century” with Prof. Asit Biswas as speaker. PPP research program that commenced in March 2006 is implementing a 3-tracked research to develop learning materials for PPP courses, policy research, and research to generate knowledge in partnership with GMS academic and research institutions. Based on this, a research program will be finalized in Phase III. Two issues of the journal were released and volumes 4 and 5 of the PPP newsletter were issued with the Leaders Networking for Knowledge (LINK) initiative (alumni gathering) held in the GMS countries and electronic media used to facilitate continuous networking. PPP Learning Resource Center (LRC), established at the ADB Resident Mission in Cambodia in December 2005, has acquired additional collection of resource materials and now has approximately 300 monthly users. A training facility was added in the LRC; products and services are continuously expanded. | RETA for Phase III support to PPP (July 2007 - December 2009) is being prepared. . |
| 27 | Address Key Cross-cutting Issues in HRD Cooperation in the GMS: Trafficking, Gender, Poverty, and Ethnic Minorities |  |  |  |  |
|  | ## Short Term |  | Implementation of project on “HIV/AIDS Vulnerability and Risk Reduction among Ethnic Minority Groups through Communication Strategies” | RETA on HIV/AIDS Vulnerability and Risk Reduction among Ethnic Minority Groups through Communication Strategies, approved in July 2005, is under way. Project components include radio dramas for ethnic groups in the cross-border areas, clearinghouse facility on preventive HIV/AIDS education in the GMS, and GIS development. The RETA is a joint ADB-UNESCO initiative. A Midterm Review (MTR) Workshop for the RETA was held in Vientiane, Lao PDR in November 2006. Draft of radio program in Kreung ethnic language completed and pilot broadcasting was done in February 2007 in Rattanakiri. HIV/AIDS Clearinghouse facility has been expanded. Individual GIS vulnerability maps for Lao PDR and Cambodia, and expanded maps for Thailand were completed. Preparation of vulnerability maps for the GMS region will be explored based on the applicability of various datasets and available funding. A Final Review Workshop is scheduled in mid-November 2007. | Application of outputs to other ongoing projects is being explored, such as the RETA on Preparing the Sustainable Tourism Development Project. Ways to share RETA findings with other sector ministries was raised during the MTR workshop and is being explored. Interest and feasibility in exchanging ethnic radio programs was also raised at the MTR workshop. |
|  | Long Term |  | - Implementation of project “Promoting Safe Migration for Women and Prevention of Trafficking of Girls and Women in the GMS” | RETA on Promoting Safe Migration for Women and Prevention of Trafficking of Girls and Women in the GMS is under implementation. International/ national NGOs have been engaged to design/implement pilot programs and training plans, and to prepare draft guidelines for appreciation initially by ADB–supported GMS projects. Training modules have been prepared, and research conducted to identify patterns of trafficking and causes. Design guidelines and training plans were discussed at regional conference held in December 2006. | Regional workshop is scheduled on 25-27 July 2007 in Manila. |
|  |  |  | - Implementation of project “Reviewing Poverty Impact of Regional Integration in the GMS” | Rapid pilot qualitative assessment, household survey, participatory assessment, data collection have been carried out. Findings of the study are being incorporated into 4 national country reports and a regional synthesis report, to be disseminated at the close of the project. Highlights of the poverty and social impacts of increased connectivity and regional integration in the GMS including potential policy actions and initiatives required to enhance increased economic and social benefits for the poor were discussed at WGHRD-8 Meeting held in Phnom Penh in May 2007. | Final regional workshop is tentatively scheduled on 19-20 July 2007. |
| # Sector: Trade facilitation |  |  |  |  |  |
| 28 |  | ## Strengthen Subregional Trade Facilitation Mechanism |  |  |  |
|  |  | Short Term | Appoint TFWG focal point from each GMS country to ensure continuity, authority, expertise, and access. | Focal points have been identified, appointed and relayed to ADB. |  |
| 29 |  | Formulation of a Strategic Framework for Action in Trade Facilitation and Investment in GMS (SFA-TFI) |  |  |  |
|  |  | Short to Medium Term | - Facilitate the finalization of the strategic framework for action in trade facilitation and investment - Present the SFA-TFI to the GMS Leaders at the Summit | The Strategic Framework for Action on Trade Facilitation and Investment (SFA-TFI) was finalized in June 2005 and endorsed at the Second GMS Summit. RETA on Support to Trade Facilitation and Capacity Building in the GMS was approved in July 2006 and implementation is under way. The initial technical report of the RETA, covering gap and status analysis in the four priority areas (customs, inspection and quarantine, trade logistics, and mobility of business people), and possible options and programs/projects/capacity building activities to support implementation of the SFA-TFI will be discussed at the TFWG-5 in Bangkok on 16-17 May 2007. |  |
| 30 |  | Trade Flow and Logistics Study |  |  |  |
|  |  | Short Term | - Undertake logistics assessment along selected segments of the economic corridors. | The final report on the Study of the North South and East West Economic Corridors (selected segments) has been completed. |  |
|  |  |  | - Identify the various formal and informal costs involved in movement of goods | Further analysis will be undertaken under the RETA on Support to Trade Facilitation and Capacity Building in the GMS, which has a component that is assessing logistics facilities, documentation of transactions costs at various points in the trade flow; determining the critical components in developing a logistics sector; and identifying HRD needs of the logistics sector. RETA on the Development Study for the North-South Economic Corridor is identifying the major logistics issues that are relevant to the development of the North-South Economic Corridor. |  |
| 31 |  | Alignment and Standardization of Trade Documents and Procedures |  |  |  |
|  |  | Short to Medium Term | - Undertake comparative analysis of trade documents currently being used by GMS countries - Evaluation of progress in current efforts at alignment - Identification of implementation issues, including policy, institutional, legal/regulatory, procedural/ administrative issues - Development of a reference manual on standardization | Needs and gap analyses under the SFA-TFI that address customs procedures, quarantine and inspection, and trade logistics, include issues related to trade documents and procedures. Under the CBTA implementation, the harmonization and simplification of border crossing documentation and procedures are being carried out at pilot border crossing points. | Heads of Customs Administrations in GMS need to play key role in coordinating and leading modernization and rationalization, thus requiring regular consultations under the GMS Program. |
| 32 |  | Enhancement of trade information for use by public and private sector |  |  |  |
|  |  | Short to Medium Term | - Undertake a trade data analysis with the objective of assessing how GMS countries collect and compile data | These activities are: (i) a precursor to specific activities (e.g., customs procedures), and/or (ii) a spin off from the implementation of SFA-TFI. Close consultation with concerned stakeholders (e.g., ASEAN, IMF, and UNCTAD) will be ensured when addressing the issues involved. Also being developed is the 2007 Mekong Region Economic Overview, which will look into Merchandise Trade: Trends, Pattern and Policy Implication. | For further discussion at TFWG-5 in Bangkok in May 2007. |
|  |  |  | - Agree on ways to streamline data collection and distribution process - Determine the IT requirements for the automation of the collective trade data system and linkages to other systems | AusAID has provided $1 million supplemental financing to the RETA on Implementing the GMS CBTA to assist in financing the establishment of ICT and associated capacity building at four border crossing points. |  |
| 33 |  | GMS Trade Facilitation Promotion |  |  |  |
|  |  | Short Term | - Review of trade facilitation issues primarily via field study - Operational difficulties identified and quantified, and solutions proposed for implementation - Strengthen various national mechanisms in coordinating trade facilitation initiatives - Training and capacity building | These activities are being addressed under the ongoing RETA on Support to Trade Facilitation and Capacity Building in the GMS. |  |
| # Sector: INVESTMENT |  |  |  |  |  |
| 34 |  | Building Institutional Capacity for Investment Promotion and Facilitation in the GMS |  |  |  |
|  |  | Short Term | Implement the ADB-UNCTAD collaboration in undertaking training and other capacity building activities using UNCTAD’s instruments (e.g. “Investment Gateway” or “Investment Compass”) | Discussions with UNCTAD initiated, and to be followed up by the GMS Business Forum. | Timelines and specific areas for collaboration between ADB and UNCTAD, Multilateral Investment Guarantee Agency, United Nations Commission on International Trade Law, and International Centre for Settlement of Investment Disputes, according to evolving demands of the private sector in the GMS, need to be identified. |
| 35 |  | Improving the Information Architecture for Investment Facilitation in the GMS |  |  |  |
|  |  | ## Short Term | - Post on the GMS BF website the GMS Investment Template, which will provide a cross-reference of all major investment laws and regulations in the GMS - Linking of GMS BF website with official websites of GMS investment promotion agencies - Preparation of the “GMS at a Glance” handbook | Uploading of GMS Investment Template finalized and completed in first quarter of 2006 and posted on the GMS BF website (www.gmsbizforum.com). The final draft of the investment handbook (“GMS at a Glance”) has been completed, and copies are available for sale at the GMS BF office in Vientiane, Lao PDR. |  |
| 36 |  | Support to the GMS Business Forum |  |  |  |
|  |  | Short to Medium Term | The GMS BF will offer the following services: - Web-based Yellow Pages of supply services in the GMS - Web-based Trade Hub/Supply Chain Information Systems - SME One-Stop Counseling Service/Trade Facilitation Services Conference - Conference organizing on various topics (target: 4-5 conferences per year) - Customized research on various investment-related topics/issues | RETA on Facilitating Cross Border Trade and Investment in the GMS to support the GMS BF commenced implementation in February 2005. The GMS BF organized the following events: (i) the SME Access to Finance Conference in Bangkok in February 2006; (ii) the Second EWEC Conference and SOM in Ho Chi Minh City in March 2006; (iii) a Conference on Mining Opportunities in the GMS in Vientiane in June 2006; and (iv) an International Accounting Standards and Reporting Methods Conference in Bangkok in November 2006. A large number of fee-paying participants attended these events. The GMS BF set up an Ad Hoc Committee on public-private partnerships along EWEC. The EWEC Ad Hoc Committee held a meeting in Bangkok in June 2006. The second meeting of the EWEC Ad Hoc Committee will be held in March 2007 in Bangkok. GMS BF participated in various conferences addressing key issues affecting the GMS (e.g., Balancing Energy and Environment for Sustainable Development in GMS, July 2006; Second Regional Policy Formulation Meeting on Social and Environmental Impact of Economic Corridors, September 2006; Investment Opportunities in GMS countries: Potential in Agricultural Processing and Biofuels Industries, October 2006). The GMS BF Board of Directors meeting held in Bangkok in November 2006 agreed on, among other things: (i) expanding the Board to include corporate members , (ii) holding a trade and investment conference in early 2007 with the theme of Trade and Investment in High Value Agricultural Products, and (iii) a “dual track” approach to GMS BF programs, one focusing on SME business matching and e-commerce portals and the other on ongoing implementation of conferences on trade and investment issues in the GMS. A new Managing Director for the GMS BF was engaged in early November 2006. A Conference on “Adding Value to Agricultural Products in the GMS” was held in Bangkok on 8 March 2007, which was attended by 90 participants from private and public sectors, from all over the GMS. The Conference discussed key issues in the agro-food industry in the region. |  |
| # DEVELOPMENT PARTNERS MEETING |  |  |  |  |  |
| 37 |  | # Strategic Approaches: Structure and Convergence |  |  |  |
|  |  | # Short Term | Develop a tool for monitoring, coordinating and evaluating the sector/area/project involvements of various development partners in the GMS. | The updated and enhanced GMS development matrix (DM) was launched in July 2006. The new DM system is user-friendly, and allows easier viewing, accessing, printing, and exporting of key information on priority GMS projects. The effective mobilization and coordination of other development partners’ assistance to the GMS Program is also a major component of the RETA on Enhancing the Development Effectiveness of the GMS Economic Cooperation Program approved in October 2005. AFD/ADB Retreat held in January 2006 to review cofinancing and other partnership dimensions in Mekong. A consultation meeting between a Government of Japan (GOJ) Mission and the Southeast Asia Department (SERD), ADB was held in July 2006 to provide the GOJ with inputs for the formulation of a new phase of its assistance strategy for Mekong Region Development. A consultation meeting between AusAID and SERD was held in September 2006 to discuss areas for cofinancing and coordination. MDFs held in (i) New Delhi in November 2005; (ii) Singapore in March 2006; and (iii) Stockholm in April 2006. A consultation meeting between a World Bank (WB) Mission and SERD was held on 28 March 2007 to discus the draft of the WB Strategy Note on the GMS. The two sides agreed that the GMS Program should be the umbrella program under which the WB’s assistance program for the region will be integrated and committed in order to further strengthen coordination between the WB and ADB. | Regular updating of matrix is being undertaken. Development Partners’ Meeting will be held on 20 June 2007 as part of the 14th GMS Ministerial Conference. |

Legend:             completed

ongoing/ under progress

planned/ still to be initiated or commenced

Legend:           completed                ongoing/under progress              planned/still to be initiated or commenced

AFD - Agence Francaise De Developpement

TGTPE - Treasury and Economic Policy General Directorate of the French Ministry of Finance

PPTA – ADB Project Preparatory Technical Assistance

RETA – ADB Regional Technical Assistance

The four main elements in the RPTCC work plan are: (i) developing integrated action plan; (ii) creating institutions for power trade coordination; (iii) capacity building; and (iv) establishing database/ platform for information exchange.

Subject to confirmation by the participating countries